## Slide 1
Task #2: Create counter that is incremented when enemy is destroyed
Task #1: Implement Accuracy for shots fired and hit
Agile Assignment#: Sprint Backlog
Agile Team #5
Product Backlog Item Tasks Started Tasks Done
USER STORY ID | As a | I want to | Priority
2 | Score System | Beat my high score and see my accuracy | must have
1 | Product Owner | Create the base project | Must have
Task #1: Watch Videos
Task #2: Design Level
Task #3: Add code
Sprint Backlog
Task Board
Task #3: Display to user
Person doing task: Hannah and Josh
Person doing task: Justen and Liam
Task #5 : Test
Task #4: Add code components to Level
Task #6: Test
Task #4 : Add audio
Task #5 : Add audio

## Slide 2
Task #1: Download Asset
Task #2: Implement grabber method
Task #3: Implement Block Method
Agile Assignment#: Sprint Backlog
Agile Team #5
Product Backlog Item Tasks Started Tasks Done
USER STORY ID | As a | I want to | Priority
4 | Product Owner | shield pick up feature | Nice to have
3 | Product Owner | Have additional enemy tanks | Nice to have
Task #2: Attach code
Task #3 : Behavior tree for movement
Sprint Backlog
Task Board
Task #4: Add code to level
Task #5: Test
Task #4: Add audio
Task #1 : Change assets
Person doing task:
Person doing task:
Task #6: Test
Task #5: Add audio